BookingCenter Migration

Impact Analysis Workbook

v2 — Scoped to Your Modules  |  Field Behaviour Corrected

GitHub Copilot Agent Mode  |  IntelliJ IDEA  |  Claude Sonnet 4.6

Gradle Multi-Module Monorepo  |  SOAP + REST + Internal Byte-Buffer Stream

| Project | Gradle Multi-Module Monorepo — partial module load strategy |
| --- | --- |
| Your scope | Fixed set of 5-10 owned modules + their direct dependencies |
| Communication | SOAP (primary) + REST + Internal Byte-Buffer Stream |
| Fields in scope | bookingCenterId, mandatorCode, legalEntityId |
| Options | Option 1: Add BookingCenter "f" ¦ Option 2: legalEntityId routing |

# 0. Field Behaviour Reference (Read Before Any Analysis)

This section corrects two common misunderstandings about the options. Use it to validate every Copilot output — if Copilot describes mandatorCode changing, it is wrong.

## 0.1  Current State

| Field | Current Value Example | Used in Inter-Service Calls? | Cardinality Today |
| --- | --- | --- | --- |
| bookingCenterId | "e" | YES — passed in SOAP/REST | 1 unique per row |
| mandatorCode | "001" | YES — alternate lookup key | 1 unique per row (same BC) |
| legalEntityId | "1234" | NO — stored only, not passed between services | 1 per row |

## 0.2  Option 1 — Add New BookingCenter "f"

Option 1 Field Behaviour

New DB row: bookingCenterId="f" ¦ mandatorCode="001" ¦ legalEntityId="qwer" mandatorCode VALUE IS UNCHANGED — it stays "001" for both "e" and "f". The problem: mandatorCode "001" now matches TWO rows in the table. WHAT BREAKS: Any code that calls getByMandatorCode("001") and expects exactly ONE result back (single object, not a list). This is now ambiguous. WHAT IS SAFE: Lookups by bookingCenterId still return exactly one result. Code passing bookingCenterId="e" still works. Code passing "f" works if it knows about "f". legalEntityId: NOT used in inter-service calls — no impact.

| Field | After Option 1 | Value changes? | Breaking? |
| --- | --- | --- | --- |
| bookingCenterId | "e" exists + "f" added as new valid value | NO — "e" stays "e"; "f" is new | Only if caller has no handling for "f" |
| mandatorCode | "001" stays "001" — same value, same field | NO — zero value change | YES — "001" now returns 2 rows; single-result lookups are ambiguous |
| legalEntityId | "1234" for "e"; "qwer" for "f" — stored only | NO | NO — not used in inter-service calls |

## 0.3  Option 2 — legalEntityId Routing

Option 2 Field Behaviour

No new BookingCenter row is added. bookingCenterId stays "e". mandatorCode stays "001" — NO CHANGE WHATSOEVER to mandatorCode. legalEntityId "1234" and "qwer" BOTH map to bookingCenterId "e". (one booking center serves two legal entities) WHAT CHANGES: Callers who need to distinguish "1234" vs "qwer" behaviour must start passing legalEntityId in their SOAP/REST requests. WHAT IS UNCHANGED: Any caller that does NOT need legalEntityId distinction requires zero changes. mandatorCode and bookingCenterId flows are untouched.

| Field | After Option 2 | Value changes? | Impact on callers |
| --- | --- | --- | --- |
| bookingCenterId | Stays "e" — no new value, no new row | NO — zero change | No impact |
| mandatorCode | Stays "001" → still resolves to single "e" | NO — zero change | No impact — still 1:1 lookup |
| legalEntityId | Becomes a routing discriminator between "1234" and "qwer" | NO value change, but NOW passed in calls | Callers needing legalEntityId distinction must add it to request objects |

# 1. IntelliJ Partial Load Strategy

The full Gradle project takes hours to load. Use this per-module strategy instead: open each owned module with only its direct dependencies as a standalone IntelliJ project. Copilot Agent indexes only that slice, keeping sessions fast and within token limits.

Why This Works

Copilot Agent @workspace indexes the IntelliJ project that is currently open. A partial project (your module + direct deps only) gives Copilot exactly the right scope. You repeat the pattern for each of your 5-10 owned modules — one session each. Never open the full project — you will hit token limits before Copilot can index it.

## 1.1  Find Direct Dependencies for Any Module

Run this from your terminal — no Gradle sync required, just reads build.gradle directly:

# Groovy DSL (build.gradle) grep -E "project\(':" module-X/build.gradle # Kotlin DSL (build.gradle.kts) grep -E 'project\(":' module-X/build.gradle.kts # Output example: # project(':shared-bookingcenter') # project(':common-utils') # These are the modules to include in your partial settings.gradle # Also find SOAP stub modules your module imports: grep -rn --include='*.java' 'import.*Stub\¦import.*Port' module-X/src/ ¦ head -10

## 1.2  Create a Partial settings.gradle Per Module

Create one file per owned module in an analysis-configs/ folder. Do not commit these files.

// File: analysis-configs/settings-module-X.gradle // Replace module-X, dep-A, dep-B with actual names from step 1.1 rootProject.name = 'analysis-module-X' // Always include shared BookingCenter sub-module include ':shared-bookingcenter' project(':shared-bookingcenter').projectDir = new File('../shared-bookingcenter') // Your target module include ':module-X' project(':module-X').projectDir = new File('../module-X') // Direct compile dependencies only (from step 1.1) include ':dep-A' project(':dep-A').projectDir = new File('../dep-A') include ':dep-B' project(':dep-B').projectDir = new File('../dep-B') // If module-X uses SOAP stubs from a stub module, add it: // include ':soap-stubs' // project(':soap-stubs').projectDir = new File('../soap-stubs')

## 1.3  Open Partial Project in IntelliJ — Step by Step

- Create a temp working folder (e.g. /tmp/analysis-module-X/)

- Copy the partial settings.gradle into that folder as settings.gradle

- In IntelliJ: File → Open → select /tmp/analysis-module-X/

- When prompted "Open as Project" → Yes

- Wait for reduced Gradle sync (seconds to low minutes, not hours)

- Verify in Project view: only module-X + its deps are shown

- Copy copilot-instructions.md (Section 2.1) into /tmp/analysis-module-X/

- Open GitHub Copilot chat → Agent Mode → Claude Sonnet 4.6

- Run analysis prompts (Sections 4, 5)

- Record output in this workbook → close IntelliJ → repeat for next module

## 1.4  Troubleshooting Partial Load

| Problem | Solution |
| --- | --- |
| Gradle sync still slow | Add gradle.properties to temp folder: org.gradle.daemon=false org.gradle.parallel=false |
| Types not resolving in IntelliJ | Run ./gradlew :module-X:dependencies from repo root first to download jars, then open in IntelliJ |
| Copilot indexes too many files | Check Project view — if 20+ modules visible, partial settings.gradle has too many transitive deps. Remove indirect ones. |
| SOAP stub classes not found | Find stub module: find .. -name "*Stub.java" ¦ head -5. Add that module to partial settings.gradle. |
| External jar not on classpath | These resolve via build.gradle dependencies{} block automatically during partial sync |

# 2. One-Time Setup

## 2.1  copilot-instructions.md — Copy to Each Temp Project Root

Drop this file into the root of each temp folder before starting any Copilot session. Copilot Agent reads it as persistent context — this means you do not have to repeat field behaviour rules in every prompt.

# BookingCenter Impact Analysis — Copilot Instructions ## Project Context Single module from a Gradle multi-module Java monorepo. SOAP (primary) + REST + internal byte-buffer stream between services. Shared BookingCenter sub-module is included for type resolution. Analyze THIS module source files only. Deps are for compilation context only. ## FIELD BEHAVIOUR — CRITICAL, READ CAREFULLY Current state: bookingCenterId="e" ¦ mandatorCode="001" ¦ legalEntityId="1234" All three are unique per row today. === OPTION 1: Add bookingCenterId "f" === New row: bookingCenterId="f", mandatorCode="001", legalEntityId="qwer" mandatorCode IS NOT CHANGING — stays "001" for both "e" and "f". mandatorCode "001" now matches TWO rows. bookingCenterId lookup still returns exactly 1 result. BREAKING: getByMandatorCode("001") returning a single object is now ambiguous. SAFE: getByBookingCenterId("e") and getByBookingCenterId("f") both still work. NOT AFFECTED: legalEntityId — still not used in inter-service calls. === OPTION 2: legalEntityId routing === NO new bookingCenterId row. bookingCenterId stays "e". mandatorCode stays "001". legalEntityId "1234" and "qwer" BOTH route to bookingCenterId "e". CHANGE: Callers needing legalEntityId distinction add it to SOAP/REST requests. SAFE: Callers not needing distinction are completely unchanged. NOT AFFECTED: mandatorCode — zero change under Option 2. ## Analysis Rules 1. Report findings only — do NOT suggest code changes. 2. Analyze THIS module source files only. 3. Flag every single-result mandatorCode lookup (Option 1 risk). 4. Flag every SOAP/REST request object missing legalEntityId (Option 2 change). 5. Use Standard Output Format below in every response. ## Standard Output Format MODULE: [name] ¦ STEP: [n] bookingCenterId files: [n] ¦ mandatorCode files: [n] ¦ legalEntityId files: [n] --- Usages: [ClassName#method] ¦ [field] ¦ [READ/WRITE/LOOKUP/PASS-THROUGH/SOAP-PARAM/REST-PARAM] ¦ single-result assumed: YES/NO ¦ Opt1 risk: HIGH/MED/LOW/NONE ¦ Opt2 change: YES/NO --- Opt1 module summary: HIGH/MED/LOW Opt2 module summary: HIGH/MED/LOW/NONE Notes: [hardcoded values, generated code, stream codecs, anything unusual]

## 2.2  Pre-Analysis Grep (Run Once — No Gradle Sync Needed)

Run these scripts from your repo root terminal before opening any module in IntelliJ. Output tells you where to start and what to expect.

#!/bin/bash # Save as: run-analysis-grep.sh # Usage: ./run-analysis-grep.sh > my-module-fieldmap.txt # ── Set your owned module folder names here ── YOUR_MODULES="module-1 module-2 module-3 module-4 module-5" echo "=== FIELD HIT COUNT PER MODULE ===" for m in $YOUR_MODULES; do echo "" echo "--- $m ---" echo -n " bookingCenterId hits: " grep -rn --include="*.java" "bookingCenterId" $m/src/ 2>/dev/null ¦ wc -l echo -n " mandatorCode hits: " grep -rn --include="*.java" "mandatorCode" $m/src/ 2>/dev/null ¦ wc -l echo -n " legalEntityId hits: " grep -rn --include="*.java" "legalEntityId" $m/src/ 2>/dev/null ¦ wc -l done echo "" echo "=== OPTION 1 RISK: SINGLE-RESULT MANDATORCODE LOOKUPS ===" for m in $YOUR_MODULES; do echo "--- $m ---" grep -rn --include="*.java" -B1 -A3 "mandatorCode" $m/src/ \ ¦ grep -E "getBy¦findBy¦getSingle¦Optional¦= .*mandate¦= .*mandator" ¦ head -15 done echo "" echo "=== OPTION 2 RISK: SOAP/REST REQUESTS MISSING LEGALENTITYID ===" for m in $YOUR_MODULES; do echo "--- $m ---" # Find request/DTO classes grep -rln --include="*.java" -e "Request" -e "DTO" $m/src/ \ ¦ xargs grep -L "legalEntityId" 2>/dev/null ¦ head -10 done echo "" echo "=== SOAP STUBS IN YOUR MODULES ===" for m in $YOUR_MODULES; do echo "--- $m ---" grep -rln --include="*.java" "Stub\¦ServiceLocator\¦.*Port" $m/src/ 2>/dev/null done echo "" echo "=== STREAM/EVENT CLASSES IN YOUR MODULES ===" for m in $YOUR_MODULES; do echo "--- $m ---" grep -rln --include="*.java" \ -e "ByteBuffer" -e "EventListener" -e "StreamConsumer" -e "MessageHandler" \ $m/src/ 2>/dev/null done

### Module Hit-Count Tracking (Fill From Grep Output)

Sort by mandatorCode hits descending — start with the highest. These carry the highest Option 1 risk.

| Your Module | BC ID hits | MandCode hits | LEI hits | SOAP stubs? | Stream classes? | Analysis order |
| --- | --- | --- | --- | --- | --- | --- |
| [module-1] |  |  |  |  |  | 1st |
| [module-2] |  |  |  |  |  | 2nd |
| [module-3] |  |  |  |  |  | 3rd |
| [module-4] |  |  |  |  |  | 4th |
| [module-5] |  |  |  |  |  | 5th |
| [module-6] |  |  |  |  |  | 6th |
| [module-7] |  |  |  |  |  | 7th |
| [module-8] |  |  |  |  |  | 8th |

# 3. Shared Sub-Module Analysis (Run Once First)

Analyze the shared BookingCenter Gradle sub-module before any of your owned modules. Its DTO fields and method signatures define what every consumer sees. Open it as a standalone IntelliJ project using Section 1 — it needs no consuming module dependencies.

STEP 3-A ¦ DTO Structure + Method Signatures

### Prompt — Paste into Copilot

@workspace Focus ONLY on the shared BookingCenter sub-module in this project. Report findings only — do NOT suggest changes. 1. Every field in BookingCenterDTO with its Java type. Is legalEntityId a single String or a Collection? 2. Every public method that: a. Takes bookingCenterId as a parameter b. Takes mandatorCode as a parameter c. Takes legalEntityId as a parameter d. Returns BookingCenterDTO or any Collection of it 3. Any interface or abstract class defining these signatures. 4. Any @WebService or @WebMethod (SOAP) annotations. FOR OPTION 1 (mandatorCode "001" now matches 2 rows, value is unchanged): Which methods return a SINGLE BookingCenterDTO using mandatorCode as key? These are BREAKING — flag as Opt1=BREAKING. Which methods are bookingCenterId-based and return a single result safely? Flag as Opt1=SAFE. FOR OPTION 2 (legalEntityId becomes inter-service routing, BC stays "e"): Is there a getByLegalEntityId method today? YES/NO Is legalEntityId a single value or List in the DTO? What would need to change to support multiple legalEntityIds per bookingCenter? Use Standard Output Format from copilot-instructions.md.

| Finding | Current State | Option 1 | Option 2 |
| --- | --- | --- | --- |
| BookingCenterDTO fields | [fill] | [fill] | [fill] |
| getByMandatorCode return type | [fill: single/List] | [BREAKING if single] | SAFE — mandatorCode unchanged |
| getByBookingCenterId return type | [fill] | SAFE | SAFE |
| getByLegalEntityId exists? | [fill: YES/NO] | N/A | [NEEDS ADDING if NO] |
| legalEntityId cardinality in DTO | [fill: single/List] | No change | May need to become List |
| SOAP @WebMethod annotations | [fill: list them] | [fill] | [fill] |

STEP 3-B ¦ WSDL / SOAP Contract

### Prompt — Paste into Copilot

@workspace Focus ONLY on the shared BookingCenter sub-module in this project. Find all SOAP contract artifacts: 1. Any .wsdl file — list every operation, its input elements, its output element type 2. Generated stub classes — list method signatures for bookingCenterId/mandatorCode ops 3. @XmlElement or @WebParam on bookingCenterId, mandatorCode, legalEntityId fields FOR OPTION 1: Which WSDL operations return a single BookingCenter element? If response must become a list (because mandatorCode now matches 2), is this BREAKING? FOR OPTION 2: Can a new getByLegalEntityId operation be added WITHOUT changing existing operations? Is legalEntityId currently in any WSDL message definition? Output per WSDL operation: OperationName ¦ Input params ¦ Output type ¦ Opt1: BREAKING/SAFE ¦ Opt2: ADDITIVE/BREAKING

| WSDL Operation | Input Params | Response Type | Option 1 | Option 2 |
| --- | --- | --- | --- | --- |
| [fill] | [fill] | [fill] | [fill] | [fill] |

# 4. Per-Module Analysis (Your Owned Modules)

Run Steps 4-A, 4-B, and 4-C for each owned module. Use the partial IntelliJ load from Section 1 — one module per IntelliJ project, one fresh Copilot chat per step.

Per-Module Session Rules

Before EACH module session: 1. Build partial settings.gradle for that module (Section 1.2) 2. Open it as a new IntelliJ project 3. Confirm copilot-instructions.md is in the project root 4. Open a FRESH Copilot Agent chat — never reuse a previous session Token management: If a prompt times out: split it — run bookingCenterId in one chat, mandatorCode in a second chat. Never combine two modules in one session. Use #file:ClassName.java to pin specific files if @workspace loses context.

STEP 4-A ¦ bookingCenterId, mandatorCode, legalEntityId Usage

| Field | Value |
| --- | --- |
| Scope | One module at a time — replace [MODULE-NAME] and [PATH] in prompt |
| Option 1 target | All single-result mandatorCode lookups — these break when "001" returns 2 rows |
| Option 2 target | All SOAP/REST request objects — flag those missing legalEntityId field |

### Prompt — Paste into Copilot

@workspace This project contains [MODULE-NAME] and its direct dependencies. Analyze [MODULE-NAME] source files ONLY. Dependencies are present for type resolution — do NOT analyze them. Report findings only. Do NOT suggest code changes. --- PART A: bookingCenterId --- Find every place bookingCenterId is: a. Read from a returned object or method call b. Written or assigned c. Passed as a SOAP or REST parameter d. Used in a conditional or comparison IMPORTANT: Flag if code hardcodes "e" as the only bookingCenterId value. --- PART B: mandatorCode --- Find every place mandatorCode is: a. Used to look up a BookingCenter (any getByMandatorCode-style call) CRITICAL FLAG: Is the result stored in a SINGLE object (not a List)? Example: BookingCenterDTO bc = service.getByMandatorCode(code) → This breaks under Option 1 (001 now returns 2 rows). Mark: Opt1=BREAKING b. Passed in a SOAP or REST request c. Compared to a literal string value --- PART C: legalEntityId --- a. Does this module reference legalEntityId anywhere? YES/NO b. Any SOAP or REST request class — does it have a legalEntityId field? If NO → this request class needs legalEntityId added under Option 2. Mark: Opt2=CHANGE-NEEDED c. Any response handling that reads legalEntityId from a returned object? Use Standard Output Format from copilot-instructions.md.

STEP 4-B ¦ SOAP Stub Calls

### Prompt — Paste into Copilot (same module, fresh chat)

@workspace This project contains [MODULE-NAME] and its direct dependencies. Analyze [MODULE-NAME] source files ONLY. Find all SOAP client stub calls (*Stub, *Port, *ServiceLocator classes): 1. Every stub method call where bookingCenterId or mandatorCode is set on the SOAP request object before calling. 2. For each stub call: - Which stub class and method? - Which field is set on the request (bookingCenterId / mandatorCode / both)? - Is the response handled as a single object? (response.getBookingCenter() etc.) OPTION 1 FLAG: Stub call passes mandatorCode AND response handled as single object → Mark Opt1=BREAKING (mandatorCode 001 now returns 2 rows) OPTION 2 FLAG: SOAP request object does NOT have a legalEntityId field → Mark Opt2=CHANGE-NEEDED (would need legalEntityId added to request class) Use Standard Output Format.

STEP 4-C ¦ REST Client Calls

### Prompt — Paste into Copilot (same module, fresh chat)

@workspace This project contains [MODULE-NAME] and its direct dependencies. Analyze [MODULE-NAME] source files ONLY. Find all REST client calls (RestTemplate, WebClient, Feign, HttpClient): 1. Every REST call passing bookingCenterId or mandatorCode as a path variable, query param, or request body field. 2. For each REST call: - Endpoint URL or Feign interface method - Which field is passed and how (path / query / body) - Response deserialized to single object or list? OPTION 1 FLAG: REST call passes mandatorCode AND expects single BookingCenter back → Mark Opt1=BREAKING OPTION 2 FLAG: Request body or query params do NOT include legalEntityId → Mark Opt2=CHANGE-NEEDED Use Standard Output Format.

### Per-Module Output Tracking

| Module | BC ID usages | MandCode usages | Single-result MandCode? | LEI present? | SOAP Opt1 BREAKING | REST Opt1 BREAKING | SOAP Opt2 CHANGE | REST Opt2 CHANGE | Overall Opt1 | Overall Opt2 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [mod-1] |  |  |  |  |  |  |  |  |  |  |
| [mod-2] |  |  |  |  |  |  |  |  |  |  |
| [mod-3] |  |  |  |  |  |  |  |  |  |  |
| [mod-4] |  |  |  |  |  |  |  |  |  |  |
| [mod-5] |  |  |  |  |  |  |  |  |  |  |
| [mod-6] |  |  |  |  |  |  |  |  |  |  |
| [mod-7] |  |  |  |  |  |  |  |  |  |  |
| [mod-8] |  |  |  |  |  |  |  |  |  |  |

# 5. Stream / Event Analysis (Your Owned Stream Modules)

Run only for modules identified as stream consumers or producers in the Section 2.2 grep output. The byte-buffer stream requires focusing Copilot on codec/deserializer Java classes, not the raw binary data.

Stream Analysis Approach

Copilot cannot read raw binary byte-buffer data. Direct it at: schema files, codec/serializer classes, and event POJO classes. The bot receives a deserialized Java object — find the class that produces it. bookingCenterId and mandatorCode exist as Java field names — grep finds them in codec classes.

STEP 5-A ¦ Schema + Codec Classes

### Prompt — Paste into Copilot

@workspace This project contains [STREAM-MODULE] and its direct dependencies. Analyze [STREAM-MODULE] source files ONLY. Find how bookingCenterId and mandatorCode are handled in the byte-buffer stream: 1. Any schema definition file (.avro, .proto, .schema, custom XML/JSON) defining the event message — list fields named bookingCenterId or mandatorCode. Is legalEntityId a field in the schema? YES/NO 2. Java classes that: a. Serialize/encode objects with bookingCenterId or mandatorCode into bytes b. Deserialize/decode bytes to produce objects with these fields c. Act as codec, converter, or mapper for these fields 3. The event POJO or message class received after deserialization. Does it have: bookingCenterId? mandatorCode? legalEntityId? OPTION 1 FLAG: Any hardcoded bookingCenterId values in codec or schema? → Opt1=HARDCODED-BREAKS Does the codec handle arbitrary bookingCenterId values or only known ones? OPTION 2 FLAG: Is legalEntityId in the event schema? If NO → adding it is a schema change. Mark: Opt2=SCHEMA-CHANGE-NEEDED Use Standard Output Format.

STEP 5-B ¦ Bot Consumer Logic

### Prompt — Paste into Copilot

@workspace This project contains [STREAM-MODULE] and its direct dependencies. Analyze [STREAM-MODULE] source files ONLY. Find all event consumer / listener / handler classes. 1. Classes that receive deserialized events from the internal stream. 2. For each consumer, every place where: a. bookingCenterId is extracted and used (lookup, comparison, SOAP/REST call) b. mandatorCode is extracted and used c. legalEntityId is extracted (or absent) 3. Does the consumer call another service using bookingCenterId or mandatorCode? Note which service call. OPTION 1 FLAG: Hardcoded check for bookingCenterId "e" specifically → Opt1=HARDCODED-BREAKS Logic assuming mandatorCode "001" → single BookingCenter → Opt1=BREAKING Event with bookingCenterId "f": does this consumer BREAK/SKIP/HANDLE it? OPTION 2 FLAG: Consumer needs legalEntityId but it is NOT in the event payload → Opt2=SCHEMA-CHANGE-NEEDED (add to event) or Opt2=LOOKUP-NEEDED (extra call) Use Standard Output Format.

STEP 5-C ¦ Event Producer Logic

### Prompt — Paste into Copilot

@workspace This project contains [STREAM-MODULE] and its direct dependencies. Analyze [STREAM-MODULE] source files ONLY. Find all event producer / publisher / emitter classes. 1. Classes that write/publish events to the internal stream. 2. Where bookingCenterId or mandatorCode is set on the event before publishing. 3. Any validation or allowed-values check on bookingCenterId before publishing. (whitelist, enum, switch-case on bookingCenterId values) OPTION 1 FLAG: Whitelist or validation that would reject bookingCenterId "f" → Opt1=BLOCKS-NEW-VALUE Hardcoded "e" as only valid bookingCenterId → Opt1=HARDCODED-BREAKS OPTION 2 FLAG: Is legalEntityId written into the event payload today? YES/NO If NO → publishing legalEntityId under Option 2 needs producer change + schema update. → Opt2=PRODUCER-CHANGE-NEEDED Use Standard Output Format.

| Stream Module | Schema found? | LEI in schema? | BC ID in POJO? | Hardcoded BC values? | Consumer Opt1 risk | Producer Opt1 risk | Opt2 schema change? | Opt2 producer change? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| [stream-1] |  | NO |  |  |  |  |  |  |
| [stream-2] |  | NO |  |  |  |  |  |  |

# 6. Synthesis — Rollup Across Your Modules

Run after completing all per-module sessions. Paste your collected text summaries into these prompts. This is the only step where you feed Copilot multi-module context — as text, not by loading multiple projects.

STEP 6-A ¦ Option 1 Rollup — Where mandatorCode Single-Result Lookups Break

### Prompt — Paste into Copilot

I have completed per-module analysis for Option 1 (adding bookingCenterId "f"). KEY FACT: mandatorCode value stays "001" — it does NOT change. The problem: mandatorCode "001" now matches TWO rows ("e" and "f"). Any code treating getByMandatorCode("001") as a single-result lookup now breaks. Here are my module findings: [PASTE ALL MODULE SUMMARIES FROM STEPS 4-A, 4-B, 4-C HERE] Provide: 1. All ClassName#method entries marked Opt1=BREAKING — grouped by module 2. Total count of BREAKING usages across my modules 3. Modules with highest number of single-result mandatorCode assumptions 4. Any hardcoded bookingCenterId "e" comparisons that would miss "f" 5. Stream: consumers that BREAK or SKIP events with bookingCenterId "f" 6. Shared sub-module: does a WSDL/DTO breaking change cascade to all my modules? Structured list only. No code suggestions.

STEP 6-B ¦ Option 2 Rollup — Which Callers Need legalEntityId Added

### Prompt — Paste into Copilot

I have completed per-module analysis for Option 2 (legalEntityId routing). KEY FACTS: bookingCenterId stays "e" — no new value. mandatorCode stays "001" — zero change, still resolves to single "e". legalEntityId "1234" and "qwer" both map to "e". Only callers needing to distinguish "1234" vs "qwer" need to change. Here are my module findings: [PASTE ALL MODULE SUMMARIES FROM STEPS 4-A, 4-B, 4-C HERE] Provide: 1. All SOAP request objects marked Opt2=CHANGE-NEEDED — grouped by module 2. All REST request objects marked Opt2=CHANGE-NEEDED — grouped by module 3. Total count of caller changes needed across my modules 4. Modules where legalEntityId is completely absent — highest effort 5. Stream: modules where legalEntityId missing from event schema 6. Modules completely unchanged under Option 2 — zero work needed Structured list only. No code suggestions.

# 7. Final Impact Summary (Your Modules)

## 7.1  Option 1 — Add bookingCenterId "f"

mandatorCode stays "001" — the breaking issue is it now matches 2 rows, not that its value changes.

| Layer | Your Module / Component | Breaking Changes (Opt1=BREAKING count) | Files to Update | Notes |
| --- | --- | --- | --- | --- |
| Shared Sub-Module | BookingCenterDTO / WSDL |  |  | Owned by you? Y/N |
| Your Module 1 | [name] |  |  |  |
| Your Module 2 | [name] |  |  |  |
| Your Module 3 | [name] |  |  |  |
| Your Module 4 | [name] |  |  |  |
| Your Module 5 | [name] |  |  |  |
| Stream Modules | [name(s)] |  |  |  |
| TOTAL |  |  |  |  |

## 7.2  Option 2 — legalEntityId Routing

bookingCenterId stays "e". mandatorCode stays "001". Only legalEntityId-unaware callers need updating.

| Layer | Your Module / Component | Callers needing legalEntityId (Opt2=CHANGE-NEEDED count) | Schema changes needed | Notes |
| --- | --- | --- | --- | --- |
| Shared Sub-Module | BookingCenterDTO + WSDL (new op) |  | N/A |  |
| Your Module 1 | [name] |  |  |  |
| Your Module 2 | [name] |  |  |  |
| Your Module 3 | [name] |  |  |  |
| Your Module 4 | [name] |  |  |  |
| Your Module 5 | [name] |  |  |  |
| Stream Modules | [name(s)] |  |  |  |
| TOTAL |  |  |  |  |

## 7.3  Side-by-Side (Your Scope)

| Dimension | Option 1: Add "f" | Option 2: legalEntityId Routing |
| --- | --- | --- |
| mandatorCode behaviour | "001" unchanged — but now matches 2 rows. Single-result lookups BREAK. | "001" unchanged — still matches 1 row ("e"). No impact. |
| bookingCenterId | New value "f" valid. All code handling "e" must also handle "f". | Stays "e". No new value. No impact. |
| legalEntityId | Unchanged — still not used in calls. | Becomes inter-service routing param. Callers needing distinction must add it. |
| Breaking changes in your scope | [fill from 7.1 total] | [fill from 7.2 total] |
| SOAP WSDL breaking? | [fill] | [fill — additive only?] |
| Stream schema change? | [fill] | [fill] |
| Modules with zero impact | [fill] | [fill] |
| Total files to update | [fill] | [fill] |

# 8. Quick Reference

## 8.1  Copilot Token Management

| Problem | Fix |
| --- | --- |
| Context window exceeded | Start new chat. Paste prior module summary as text at top of next prompt. |
| Timeout mid-prompt | Split: bookingCenterId in one chat, mandatorCode in a separate fresh chat. |
| Copilot analyzes dep modules | Prepend: "Analyze [MODULE-NAME] source files ONLY. Deps are for type resolution." |
| Missing context / wrong results | Use #file:SpecificClass.java to pin exact file. More reliable than @workspace alone. |
| Copilot suggests code fixes | Add to prompt: "Report findings only. Do NOT suggest code changes." |
| Forgets field behaviour rules | Check copilot-instructions.md is in the temp project root IntelliJ has open. |

## 8.2  Step Checklist

| Step | Description | Done? |
| --- | --- | --- |
| 2.2 | Run grep script across your modules — fill hit-count table | [ ] |
| 3-A | Shared sub-module: DTO + method signatures | [ ] |
| 3-B | Shared sub-module: WSDL + SOAP contract | [ ] |
| 4-A (×N) | Each owned module: bookingCenterId + mandatorCode + legalEntityId usage | [ ] |
| 4-B (×N) | Each owned module: SOAP stub calls | [ ] |
| 4-C (×N) | Each owned module: REST client calls | [ ] |
| 5-A (×N) | Each stream module: schema + codec | [ ] |
| 5-B (×N) | Each stream module: bot consumer logic | [ ] |
| 5-C (×N) | Each stream module: event producer logic | [ ] |
| 6-A | Synthesis: Option 1 rollup across your modules | [ ] |
| 6-B | Synthesis: Option 2 rollup across your modules | [ ] |
| 7 | Fill final impact tables 7.1, 7.2, 7.3 | [ ] |